A Mobile Application for Foodie Meter

Test Cases and Test Plan

Assessor: To be completed by project team

Supervisor: To be completed by project team

Project Team: FYP-26-S3-35P

Application: Expo mobile app and Express API

Team Members:

| Name | Student ID | Email |
| --- | --- | --- |
| To be completed by project team | - | - |

Version Control Page

| Rev | Date | Description | Sections Affected | Version |
| --- | --- | --- | --- | --- |
| 1 | 18 Oct 2026 | Foodie Meter test plan drafted for implemented repository features. | Sections 1.1-1.3 | 0.1 |
| 2 | 19 Oct 2026 | Rebuilt in the supplied test case format with detailed Foodie Meter scenarios. | All | 1.0 |

Table of Content

1. Software Test Cases

1.1 Test Plan

1.2 Test Governance and Execution Controls

1.3 Coverage Summary

1.4 Complete Test Case Catalogue

1.5 Status and Defect Definitions

1.6 Handover and Evidence Checklist

# 1. Software Test Cases

This section contains the Foodie Meter manual test plan and 30 executable scenarios across environment, authentication, user tracking, AI generation, nutritionist review, Premium matching and security. Actual results remain Not Run until live execution.

## 1.1 Test Plan

### 1.1.1 Purpose and Objectives

- Verify the implemented Foodie Meter flows against their intended role, tier and data ownership rules.

- Validate the full journey from nutritionist-reviewed AI meal to Premium recommendation and Free denial.

- Check invalid input, model downtime, interrupted jobs and edits after approval without exposing unreviewed meals.

- Produce FYP evidence while keeping credentials, tokens and unnecessary health data private.

### 1.1.2 System Under Test

Foodie Meter is an Expo mobile application backed by an Express API, local PostgreSQL and Prisma. The current repository supports authentication, profile preferences, calorie goal and diary, user and nutritionist recipes, local Ollama meal generation, nutritionist approval, and Premium recommendations from approved records.

### 1.1.3 Scope

- Registration, email verification, login, password recovery and suspended account protection.

- Profile editing, dietary preference and controlled exclusions, calorie goal, diary totals and recipe lifecycle.

- Nutritionist job creation, model output validation, pending review, nutrition verification, approval, rejection and restart recovery.

- Premium meal matching by meal type, reviewed tags and calorie fit; Free and guest access denial.

- API and Expo integration, error states, privacy, general wellness wording and one end-to-end acceptance journey.

### 1.1.4 Out of Scope or Deferred

- Live payment processing; Premium access is manually assigned to demo accounts.

- Condition-specific diets, medical advice and allergy-safety guarantees.

- Image recognition meal logging, gamification, social features and broad administrator management from the wider WBS.

- The separate Foodie Meter website and foodiemeter_dev database; these tests use foodiemeter_api only.

### 1.1.5 Test Types

| Test type | Application |
| --- | --- |
| Functional | Positive and negative API and Expo flows for the implemented features. |
| Integration | Expo to Express to PostgreSQL, and Express to local Ollama for generation. |
| Security | JWT authentication, server-side role and tier checks, ownership and suspended-account gates. |
| AI safety | Schema validation, pending-only drafts, human-verified nutrition and approval before display. |
| Failure recovery | Ollama offline, invalid output and interrupted generation jobs. |
| Usability | Loading, empty and failure messages on connected Expo screens. |
| Acceptance | Nutritionist approval followed by Premium visibility and Free denial. |

### 1.1.6 Roles and Access States

| Role/state | Permitted access |
| --- | --- |
| Guest | Registration, login, verification and password recovery only. |
| Free user | Profile, goal, diary and own recipes; no Premium recommendations. |
| Premium user | Free features plus approved AI meal recommendations after setting a goal. |
| Nutritionist | AI meal jobs, candidate editing, approval and rejection. |
| Administrator | AI review endpoints allowed by the existing server role guard. |
| Suspended account | Protected reads and writes denied, including with an earlier token. |

### 1.1.7 Test Environment

| Client | Expo app on Android emulator or a physical device with API address configured. |
| --- | --- |
| Development host | Windows PC with Node.js and the Foodie Meter repository; API on port 4477. |
| Backend | Express, Prisma and a dedicated local PostgreSQL 18 database named foodiemeter_api. |
| AI integration | Ollama gemma3:4b on the API host for live generation; approved catalog reads remain local. |
| Network | Emulator uses 10.0.2.2; a physical device uses the PC LAN address. |
| Evidence | Redacted screenshots, API status, job state and relevant case-only database rows. |

### 1.1.8 Test Account and Data Convention

Use disposable fm.test.<caseid>@example.com accounts and FM-<caseid> fixture names. Keep them separate from stable Premium and nutritionist demo accounts. Store passwords and database credentials only in local environment settings, never in this document or evidence.

### 1.1.9 Priority

| P0 - Critical | Access boundaries, approval gates, safety wording and the end-to-end acceptance journey. |
| --- | --- |
| P1 - Core | Profile, goal, diary, recipe, generation, recovery and recommendation behavior. |
| P2 - Supporting | Curated recipe and usability checks. |

### 1.1.10 Entry Criteria

- The Expo app opens on the chosen test device and reaches the local API.

- Prisma reports all three repository migrations applied to foodiemeter_api.

- The API health and Swagger endpoints respond and seeded nutritionist recipes are available.

- Disposable role accounts and case-specific fixtures are ready; secrets are kept outside evidence.

- Ollama is available for live generation cases; controlled failure cases can isolate it safely.

### 1.1.11 Exit and Acceptance Criteria

- Every P0 case passes and no Critical or High defect remains open.

- P1 failures have a defect ID, owner and retest decision; P2 deferrals state the reason and risk.

- Actual Result, Status and Evidence are recorded for each executed case.

- The live nutritionist to Premium to Free journey has both UI and API evidence.

- Case cleanup is complete and unrelated database records remain unchanged.

## 1.2 Test Governance and Execution Controls

### 1.2.1 Execution Order

1. Environment and build

2. Authentication and account state

3. Profile, goal, diary and recipes

4. Ownership and role boundaries

5. AI generation and recovery

6. Nutritionist review

7. Premium recommendation matching

8. Usability and safety

9. End-to-end acceptance

### 1.2.2 Isolation and Cleanup

Run one case ID at a time. Create uniquely named fixtures, capture their row IDs, verify unrelated rows are unchanged, then remove only case-created data. Never reset the separate website database or stable demonstration accounts.

### 1.2.3 Evidence Rules

Store evidence under evidence/<TEST-ID>/.

Capture the screen before and after the action, HTTP status and relevant database or job record.

Redact passwords, JWTs, database URLs, email codes and unnecessary personal data.

Record tester, date/time, commit, device and OS, status and defect ID for failures.

### 1.2.4 Execution Status

| Not Run | The case has not been executed. |
| --- | --- |
| Pass | All expected results and acceptance checkpoints are met. |
| Fail | At least one expected result is not met; record a defect. |
| Blocked | An unavailable dependency prevents execution. |
| Partial | Only an implemented subset was executed; record the unsupported part. |
| Deferred | Execution postponed with owner, reason and target date. |

### 1.2.5 Defect Severity

| Critical | Privilege escalation, sensitive data exposure, data loss or complete outage. |
| --- | --- |
| High | Core P0 or P1 journey cannot be completed without a safe workaround. |
| Medium | Feature is incorrect but a safe workaround exists. |
| Low | Minor visual, wording or non-blocking issue. |

## 1.3 Coverage Summary

The catalogue contains 30 scenarios: P0 = 16, P1 = 12 and P2 = 2. All manual cases are Not Run. The repository Jest suite previously passed 28 tests; that result is an automation baseline, not evidence that the mobile scenarios passed.

| Category | Area | Total | P0 | P1 | P2 | Implementation note |
| --- | --- | --- | --- | --- | --- | --- |
| ENV | Environment and Startup | 3 | 3 | 0 | 0 | Manual Not Run |
| AUTH | Authentication and Account State | 4 | 3 | 1 | 0 | Manual Not Run |
| PROF | Profile Preferences | 1 | 0 | 1 | 0 | Manual Not Run |
| GOAL | Calorie Goal | 1 | 0 | 1 | 0 | Manual Not Run |
| DIARY | Food Diary | 1 | 0 | 1 | 0 | Manual Not Run |
| RECIPE | Recipe Management | 2 | 0 | 1 | 1 | Manual Not Run |
| SEC | Data Ownership | 1 | 1 | 0 | 0 | Manual Not Run |
| AI | AI Generation and Recovery | 5 | 2 | 3 | 0 | Manual Not Run |
| REV | Nutritionist Review | 4 | 3 | 1 | 0 | Manual Not Run |
| REC | Premium Recommendations | 5 | 2 | 3 | 0 | Manual Not Run |
| UX | Mobile Usability | 1 | 0 | 0 | 1 | Manual Not Run |
| SAFE | Wellness and Safety Wording | 1 | 1 | 0 | 0 | Manual Not Run |
| E2E | Acceptance Journey | 1 | 1 | 0 | 0 | Manual Not Run |

## 1.4 Complete Test Case Catalogue

Each scenario uses the same case record as the reference. Actual Result stays Not Run until a tester records live evidence. Test IDs and fixtures are isolated from the stable demo accounts.

### 1.4.1 Environment and Startup (3 cases)

Execute these cases in the listed order. Stop dependent work after a blocking P0 failure.

#### ENV-01: Database migration

| Test Case ID | ENV-01 |
| --- | --- |
| Requirement / Use Case | prisma/migrations and Prisma schema |
| Priority / Source Status | P0 ¦ Code path present |
| Objective | Verify Foodie Meter handles database migration according to role, tier and data ownership rules. |
| Test Account(s) | fm.test.env01@example.com (disposable; create when needed) |
| Role / Status / Entitlement | Tester |
| Preconditions | Dedicated foodiemeter_api database and API available; isolate ENV-01 fixtures. Ollama must be running only where the procedure requires live generation. |
| Test Data | FM-ENV-01 disposable fixture |
| Procedure | 1. Record the baseline state and prepare only ENV-01 test fixtures. 2. Use the stated actor and route or Expo screen. 3. Run Prisma migration status against foodiemeter_api; inspect expected tables. 4. Inspect the UI response, HTTP status and relevant database rows. 5. Capture redacted evidence and compare with the expected result. |
| Expected Result | All three repository migrations are applied; the website database is unchanged. |
| Source Acceptance Statement | The scenario passes only if the expected result occurs and unrelated records remain unchanged. |
| Actual Result | Not Run - tester to enter observed result, date and evidence. |
| Cleanup | Remove only data created for ENV-01 after evidence capture; retain stable demo accounts and website data. |
| Implementation / Limitation Note | Execution status: Not Run. Manual or live-model evidence is still required. |

#### ENV-02: API health and docs

| Test Case ID | ENV-02 |
| --- | --- |
| Requirement / Use Case | GET /health; GET /api/docs |
| Priority / Source Status | P0 ¦ Code path present |
| Objective | Verify Foodie Meter handles api health and docs according to role, tier and data ownership rules. |
| Test Account(s) | fm.test.env02@example.com (disposable; create when needed) |
| Role / Status / Entitlement | Tester |
| Preconditions | Dedicated foodiemeter_api database and API available; isolate ENV-02 fixtures. Ollama must be running only where the procedure requires live generation. |
| Test Data | FM-ENV-02 disposable fixture |
| Procedure | 1. Record the baseline state and prepare only ENV-02 test fixtures. 2. Use the stated actor and route or Expo screen. 3. Start the API; open /health and /api/docs. 4. Inspect the UI response, HTTP status and relevant database rows. 5. Capture redacted evidence and compare with the expected result. |
| Expected Result | Health is OK and documented routes load on port 4477. |
| Source Acceptance Statement | The scenario passes only if the expected result occurs and unrelated records remain unchanged. |
| Actual Result | Not Run - tester to enter observed result, date and evidence. |
| Cleanup | Remove only data created for ENV-02 after evidence capture; retain stable demo accounts and website data. |
| Implementation / Limitation Note | Execution status: Not Run. Manual or live-model evidence is still required. |

#### ENV-03: Expo to API connection

| Test Case ID | ENV-03 |
| --- | --- |
| Requirement / Use Case | Expo login and EXPO_PUBLIC_API_URL |
| Priority / Source Status | P0 ¦ Code path present |
| Objective | Verify Foodie Meter handles expo to api connection according to role, tier and data ownership rules. |
| Test Account(s) | fm.test.env03@example.com (disposable; create when needed) |
| Role / Status / Entitlement | Tester |
| Preconditions | Dedicated foodiemeter_api database and API available; isolate ENV-03 fixtures. Ollama must be running only where the procedure requires live generation. |
| Test Data | FM-ENV-03 disposable fixture |
| Procedure | 1. Record the baseline state and prepare only ENV-03 test fixtures. 2. Use the stated actor and route or Expo screen. 3. Launch Expo on the chosen device; sign in with a test account. 4. Inspect the UI response, HTTP status and relevant database rows. 5. Capture redacted evidence and compare with the expected result. |
| Expected Result | App reaches the API using the configured device address. |
| Source Acceptance Statement | The scenario passes only if the expected result occurs and unrelated records remain unchanged. |
| Actual Result | Not Run - tester to enter observed result, date and evidence. |
| Cleanup | Remove only data created for ENV-03 after evidence capture; retain stable demo accounts and website data. |
| Implementation / Limitation Note | Execution status: Not Run. Manual or live-model evidence is still required. |

### 1.4.2 Authentication and Account State (4 cases)

Execute these cases in the listed order. Stop dependent work after a blocking P0 failure.

#### AUTH-01: Registration and verification

| Test Case ID | AUTH-01 |
| --- | --- |
| Requirement / Use Case | POST /api/auth/signup; verify-email; login |
| Priority / Source Status | P0 ¦ Code path present |
| Objective | Verify Foodie Meter handles registration and verification according to role, tier and data ownership rules. |
| Test Account(s) | fm.test.auth01@example.com (disposable; create when needed) |
| Role / Status / Entitlement | Guest and verified USER |
| Preconditions | Dedicated foodiemeter_api database and API available; isolate AUTH-01 fixtures. Ollama must be running only where the procedure requires live generation. |
| Test Data | Unique fm.test.auth01@example.com and six digit verification code |
| Procedure | 1. Record the baseline state and prepare only AUTH-01 test fixtures. 2. Use the stated actor and route or Expo screen. 3. Register a new account; enter the delivered six digit code; log in. 4. Inspect the UI response, HTTP status and relevant database rows. 5. Capture redacted evidence and compare with the expected result. |
| Expected Result | Account starts unverified, then becomes verified; login returns a usable session. |
| Source Acceptance Statement | The scenario passes only if the expected result occurs and unrelated records remain unchanged. |
| Actual Result | Not Run - tester to enter observed result, date and evidence. |
| Cleanup | Remove only data created for AUTH-01 after evidence capture; retain stable demo accounts and website data. |
| Implementation / Limitation Note | Execution status: Not Run. Manual or live-model evidence is still required. |

#### AUTH-02: Invalid and unverified login

| Test Case ID | AUTH-02 |
| --- | --- |
| Requirement / Use Case | POST /api/auth/login |
| Priority / Source Status | P0 ¦ Code path present |
| Objective | Verify Foodie Meter handles invalid and unverified login according to role, tier and data ownership rules. |
| Test Account(s) | fm.test.auth02@example.com (disposable; create when needed) |
| Role / Status / Entitlement | Guest and verified USER |
| Preconditions | Dedicated foodiemeter_api database and API available; isolate AUTH-02 fixtures. Ollama must be running only where the procedure requires live generation. |
| Test Data | Incorrect password; unverified account |
| Procedure | 1. Record the baseline state and prepare only AUTH-02 test fixtures. 2. Use the stated actor and route or Expo screen. 3. Try a wrong password and an unverified account. 4. Inspect the UI response, HTTP status and relevant database rows. 5. Capture redacted evidence and compare with the expected result. |
| Expected Result | Both are denied with clear errors; no protected data loads. |
| Source Acceptance Statement | The scenario passes only if the expected result occurs and unrelated records remain unchanged. |
| Actual Result | Not Run - tester to enter observed result, date and evidence. |
| Cleanup | Remove only data created for AUTH-02 after evidence capture; retain stable demo accounts and website data. |
| Implementation / Limitation Note | Execution status: Not Run. Manual or live-model evidence is still required. |

#### AUTH-03: Password recovery

| Test Case ID | AUTH-03 |
| --- | --- |
| Requirement / Use Case | POST /api/auth/forgot-password; reset-password |
| Priority / Source Status | P1 ¦ Code path present |
| Objective | Verify Foodie Meter handles password recovery according to role, tier and data ownership rules. |
| Test Account(s) | fm.test.auth03@example.com (disposable; create when needed) |
| Role / Status / Entitlement | Guest and verified USER |
| Preconditions | Dedicated foodiemeter_api database and API available; isolate AUTH-03 fixtures. Ollama must be running only where the procedure requires live generation. |
| Test Data | Disposable email, reset code and new password |
| Procedure | 1. Record the baseline state and prepare only AUTH-03 test fixtures. 2. Use the stated actor and route or Expo screen. 3. Request a reset code and set a new password. 4. Inspect the UI response, HTTP status and relevant database rows. 5. Capture redacted evidence and compare with the expected result. |
| Expected Result | Old password fails; new password works. |
| Source Acceptance Statement | The scenario passes only if the expected result occurs and unrelated records remain unchanged. |
| Actual Result | Not Run - tester to enter observed result, date and evidence. |
| Cleanup | Remove only data created for AUTH-03 after evidence capture; retain stable demo accounts and website data. |
| Implementation / Limitation Note | Execution status: Not Run. Manual or live-model evidence is still required. |

#### AUTH-04: Suspended account

| Test Case ID | AUTH-04 |
| --- | --- |
| Requirement / Use Case | Protected API route after account suspension |
| Priority / Source Status | P0 ¦ Code path present |
| Objective | Verify Foodie Meter handles suspended account according to role, tier and data ownership rules. |
| Test Account(s) | fm.test.auth04@example.com (disposable; create when needed) |
| Role / Status / Entitlement | Guest and verified USER |
| Preconditions | Dedicated foodiemeter_api database and API available; isolate AUTH-04 fixtures. Ollama must be running only where the procedure requires live generation. |
| Test Data | Disposable suspended account and existing JWT |
| Procedure | 1. Record the baseline state and prepare only AUTH-04 test fixtures. 2. Use the stated actor and route or Expo screen. 3. Suspend a disposable account after login; retry a protected request. 4. Inspect the UI response, HTTP status and relevant database rows. 5. Capture redacted evidence and compare with the expected result. |
| Expected Result | The request is denied immediately, even with its earlier token. |
| Source Acceptance Statement | The scenario passes only if the expected result occurs and unrelated records remain unchanged. |
| Actual Result | Not Run - tester to enter observed result, date and evidence. |
| Cleanup | Remove only data created for AUTH-04 after evidence capture; retain stable demo accounts and website data. |
| Implementation / Limitation Note | Execution status: Not Run. Manual or live-model evidence is still required. |

### 1.4.3 Profile Goal Diary and Recipes (5 cases)

Execute these cases in the listed order. Stop dependent work after a blocking P0 failure.

#### PROF-01: Profile preferences

| Test Case ID | PROF-01 |
| --- | --- |
| Requirement / Use Case | GET/PUT /api/users/me |
| Priority / Source Status | P1 ¦ Code path present |
| Objective | Verify Foodie Meter handles profile preferences according to role, tier and data ownership rules. |
| Test Account(s) | fm.test.prof01@example.com (disposable; create when needed) |
| Role / Status / Entitlement | Verified USER |
| Preconditions | Dedicated foodiemeter_api database and API available; isolate PROF-01 fixtures. Ollama must be running only where the procedure requires live generation. |
| Test Data | VEGAN preference and PEANUTS exclusion tag |
| Procedure | 1. Record the baseline state and prepare only PROF-01 test fixtures. 2. Use the stated actor and route or Expo screen. 3. Save a name, dietary preference, and controlled exclusions; reopen profile. 4. Inspect the UI response, HTTP status and relevant database rows. 5. Capture redacted evidence and compare with the expected result. |
| Expected Result | Values persist and unsupported exclusion values are rejected. |
| Source Acceptance Statement | The scenario passes only if the expected result occurs and unrelated records remain unchanged. |
| Actual Result | Not Run - tester to enter observed result, date and evidence. |
| Cleanup | Remove only data created for PROF-01 after evidence capture; retain stable demo accounts and website data. |
| Implementation / Limitation Note | Execution status: Not Run. Manual or live-model evidence is still required. |

#### GOAL-01: Calorie goal

| Test Case ID | GOAL-01 |
| --- | --- |
| Requirement / Use Case | GET/PUT /api/calorie-goal |
| Priority / Source Status | P1 ¦ Code path present |
| Objective | Verify Foodie Meter handles calorie goal according to role, tier and data ownership rules. |
| Test Account(s) | fm.test.goal01@example.com (disposable; create when needed) |
| Role / Status / Entitlement | Verified USER |
| Preconditions | Dedicated foodiemeter_api database and API available; isolate GOAL-01 fixtures. Ollama must be running only where the procedure requires live generation. |
| Test Data | Valid 2000 kcal goal and an out of range value |
| Procedure | 1. Record the baseline state and prepare only GOAL-01 test fixtures. 2. Use the stated actor and route or Expo screen. 3. Save a valid goal, reload it, then submit an invalid goal. 4. Inspect the UI response, HTTP status and relevant database rows. 5. Capture redacted evidence and compare with the expected result. |
| Expected Result | Valid goal persists; invalid value is rejected without overwriting it. |
| Source Acceptance Statement | The scenario passes only if the expected result occurs and unrelated records remain unchanged. |
| Actual Result | Not Run - tester to enter observed result, date and evidence. |
| Cleanup | Remove only data created for GOAL-01 after evidence capture; retain stable demo accounts and website data. |
| Implementation / Limitation Note | Execution status: Not Run. Manual or live-model evidence is still required. |

#### DIARY-01: Diary and remaining calories

| Test Case ID | DIARY-01 |
| --- | --- |
| Requirement / Use Case | POST/GET/PUT/DELETE /api/calorie-intake |
| Priority / Source Status | P1 ¦ Code path present |
| Objective | Verify Foodie Meter handles diary and remaining calories according to role, tier and data ownership rules. |
| Test Account(s) | fm.test.diary01@example.com (disposable; create when needed) |
| Role / Status / Entitlement | Verified USER |
| Preconditions | Dedicated foodiemeter_api database and API available; isolate DIARY-01 fixtures. Ollama must be running only where the procedure requires live generation. |
| Test Data | Breakfast entry, 300 kcal, chosen test date |
| Procedure | 1. Record the baseline state and prepare only DIARY-01 test fixtures. 2. Use the stated actor and route or Expo screen. 3. Log, edit, and delete a meal for a chosen date; inspect summary. 4. Inspect the UI response, HTTP status and relevant database rows. 5. Capture redacted evidence and compare with the expected result. |
| Expected Result | Entries and consumed/remaining totals follow the saved values. |
| Source Acceptance Statement | The scenario passes only if the expected result occurs and unrelated records remain unchanged. |
| Actual Result | Not Run - tester to enter observed result, date and evidence. |
| Cleanup | Remove only data created for DIARY-01 after evidence capture; retain stable demo accounts and website data. |
| Implementation / Limitation Note | Execution status: Not Run. Manual or live-model evidence is still required. |

#### RECIPE-01: Own recipe lifecycle

| Test Case ID | RECIPE-01 |
| --- | --- |
| Requirement / Use Case | POST/GET/PUT/DELETE /api/recipes |
| Priority / Source Status | P1 ¦ Code path present |
| Objective | Verify Foodie Meter handles own recipe lifecycle according to role, tier and data ownership rules. |
| Test Account(s) | fm.test.recipe01@example.com (disposable; create when needed) |
| Role / Status / Entitlement | PREMIUM; Free and guest where stated |
| Preconditions | Dedicated foodiemeter_api database and API available; isolate RECIPE-01 fixtures. Ollama must be running only where the procedure requires live generation. |
| Test Data | FM-RECIPE-01 disposable fixture |
| Procedure | 1. Record the baseline state and prepare only RECIPE-01 test fixtures. 2. Use the stated actor and route or Expo screen. 3. Create, edit, view, and delete a user recipe. 4. Inspect the UI response, HTTP status and relevant database rows. 5. Capture redacted evidence and compare with the expected result. |
| Expected Result | Only that owner can change it; deleted recipe disappears. |
| Source Acceptance Statement | The scenario passes only if the expected result occurs and unrelated records remain unchanged. |
| Actual Result | Not Run - tester to enter observed result, date and evidence. |
| Cleanup | Remove only data created for RECIPE-01 after evidence capture; retain stable demo accounts and website data. |
| Implementation / Limitation Note | Execution status: Not Run. Manual or live-model evidence is still required. |

#### RECIPE-02: Curated recipe copy

| Test Case ID | RECIPE-02 |
| --- | --- |
| Requirement / Use Case | GET /api/nutritionist-recipes; POST /api/recipes/from-nutritionist/:id |
| Priority / Source Status | P2 ¦ Code path present |
| Objective | Verify Foodie Meter handles curated recipe copy according to role, tier and data ownership rules. |
| Test Account(s) | fm.test.recipe02@example.com (disposable; create when needed) |
| Role / Status / Entitlement | PREMIUM; Free and guest where stated |
| Preconditions | Dedicated foodiemeter_api database and API available; isolate RECIPE-02 fixtures. Ollama must be running only where the procedure requires live generation. |
| Test Data | FM-RECIPE-02 disposable fixture |
| Procedure | 1. Record the baseline state and prepare only RECIPE-02 test fixtures. 2. Use the stated actor and route or Expo screen. 3. List nutritionist recipes and copy one into a user account. 4. Inspect the UI response, HTTP status and relevant database rows. 5. Capture redacted evidence and compare with the expected result. |
| Expected Result | The copied recipe belongs to the user and keeps its source reference. |
| Source Acceptance Statement | The scenario passes only if the expected result occurs and unrelated records remain unchanged. |
| Actual Result | Not Run - tester to enter observed result, date and evidence. |
| Cleanup | Remove only data created for RECIPE-02 after evidence capture; retain stable demo accounts and website data. |
| Implementation / Limitation Note | Execution status: Not Run. Manual or live-model evidence is still required. |

### 1.4.4 Data Ownership (1 cases)

Execute these cases in the listed order. Stop dependent work after a blocking P0 failure.

#### SEC-01: Ownership boundary

| Test Case ID | SEC-01 |
| --- | --- |
| Requirement / Use Case | PUT /api/calorie-intake/:id; PUT /api/recipes/:id |
| Priority / Source Status | P0 ¦ Code path present |
| Objective | Verify Foodie Meter handles ownership boundary according to role, tier and data ownership rules. |
| Test Account(s) | fm.test.sec01@example.com (disposable; create when needed) |
| Role / Status / Entitlement | Two verified USER accounts |
| Preconditions | Dedicated foodiemeter_api database and API available; isolate SEC-01 fixtures. Ollama must be running only where the procedure requires live generation. |
| Test Data | FM-SEC-01 disposable fixture |
| Procedure | 1. Record the baseline state and prepare only SEC-01 test fixtures. 2. Use the stated actor and route or Expo screen. 3. Use a second user token to edit the first user diary entry or recipe. 4. Inspect the UI response, HTTP status and relevant database rows. 5. Capture redacted evidence and compare with the expected result. |
| Expected Result | The cross account write is denied and source rows stay unchanged. |
| Source Acceptance Statement | The scenario passes only if the expected result occurs and unrelated records remain unchanged. |
| Actual Result | Not Run - tester to enter observed result, date and evidence. |
| Cleanup | Remove only data created for SEC-01 after evidence capture; retain stable demo accounts and website data. |
| Implementation / Limitation Note | Execution status: Not Run. Manual or live-model evidence is still required. |

### 1.4.5 AI Generation and Recovery (5 cases)

Execute these cases in the listed order. Stop dependent work after a blocking P0 failure.

#### AI-01: Generation role gate

| Test Case ID | AI-01 |
| --- | --- |
| Requirement / Use Case | POST /api/ai-meals/jobs |
| Priority / Source Status | P0 ¦ Code path present |
| Objective | Verify Foodie Meter handles generation role gate according to role, tier and data ownership rules. |
| Test Account(s) | fm.test.ai01@example.com (disposable; create when needed) |
| Role / Status / Entitlement | NUTRITIONIST; Premium observer where stated |
| Preconditions | Dedicated foodiemeter_api database and API available; isolate AI-01 fixtures. Ollama must be running only where the procedure requires live generation. |
| Test Data | FM-AI-01 disposable fixture |
| Procedure | 1. Record the baseline state and prepare only AI-01 test fixtures. 2. Use the stated actor and route or Expo screen. 3. Call POST /api/ai-meals/jobs as guest, Free user, and nutritionist. 4. Inspect the UI response, HTTP status and relevant database rows. 5. Capture redacted evidence and compare with the expected result. |
| Expected Result | Guest gets 401; Free user gets 403; nutritionist can start a job. |
| Source Acceptance Statement | The scenario passes only if the expected result occurs and unrelated records remain unchanged. |
| Actual Result | Not Run - tester to enter observed result, date and evidence. |
| Cleanup | Remove only data created for AI-01 after evidence capture; retain stable demo accounts and website data. |
| Implementation / Limitation Note | Execution status: Not Run. Manual or live-model evidence is still required. |

#### AI-02: Asynchronous generation

| Test Case ID | AI-02 |
| --- | --- |
| Requirement / Use Case | POST /api/ai-meals/jobs; GET /api/ai-meals/jobs/:id |
| Priority / Source Status | P1 ¦ Code path present |
| Objective | Verify Foodie Meter handles asynchronous generation according to role, tier and data ownership rules. |
| Test Account(s) | fm.test.ai02@example.com (disposable; create when needed) |
| Role / Status / Entitlement | NUTRITIONIST; Premium observer where stated |
| Preconditions | Dedicated foodiemeter_api database and API available; isolate AI-02 fixtures. Ollama must be running only where the procedure requires live generation. |
| Test Data | count=1; gemma3:4b job |
| Procedure | 1. Record the baseline state and prepare only AI-02 test fixtures. 2. Use the stated actor and route or Expo screen. 3. Start a one meal job and poll GET /api/ai-meals/jobs/{id}. 4. Inspect the UI response, HTTP status and relevant database rows. 5. Capture redacted evidence and compare with the expected result. |
| Expected Result | Request returns 202 quickly; job reaches a terminal status and records model name. |
| Source Acceptance Statement | The scenario passes only if the expected result occurs and unrelated records remain unchanged. |
| Actual Result | Not Run - tester to enter observed result, date and evidence. |
| Cleanup | Remove only data created for AI-02 after evidence capture; retain stable demo accounts and website data. |
| Implementation / Limitation Note | Execution status: Not Run. Manual or live-model evidence is still required. |

#### AI-03: Ollama unavailable

| Test Case ID | AI-03 |
| --- | --- |
| Requirement / Use Case | POST /api/ai-meals/jobs with Ollama offline |
| Priority / Source Status | P1 ¦ Code path present |
| Objective | Verify Foodie Meter handles ollama unavailable according to role, tier and data ownership rules. |
| Test Account(s) | fm.test.ai03@example.com (disposable; create when needed) |
| Role / Status / Entitlement | NUTRITIONIST; Premium observer where stated |
| Preconditions | Dedicated foodiemeter_api database and API available; isolate AI-03 fixtures. Ollama must be running only where the procedure requires live generation. |
| Test Data | FM-AI-03 disposable fixture |
| Procedure | 1. Record the baseline state and prepare only AI-03 test fixtures. 2. Use the stated actor and route or Expo screen. 3. Stop Ollama and start a new job. 4. Inspect the UI response, HTTP status and relevant database rows. 5. Capture redacted evidence and compare with the expected result. |
| Expected Result | Job becomes FAILED with a useful error; API remains available. |
| Source Acceptance Statement | The scenario passes only if the expected result occurs and unrelated records remain unchanged. |
| Actual Result | Not Run - tester to enter observed result, date and evidence. |
| Cleanup | Remove only data created for AI-03 after evidence capture; retain stable demo accounts and website data. |
| Implementation / Limitation Note | Execution status: Not Run. Manual or live-model evidence is still required. |

#### AI-04: Invalid model output

| Test Case ID | AI-04 |
| --- | --- |
| Requirement / Use Case | Ollama structured output validation |
| Priority / Source Status | P0 ¦ Code path present |
| Objective | Verify Foodie Meter handles invalid model output according to role, tier and data ownership rules. |
| Test Account(s) | fm.test.ai04@example.com (disposable; create when needed) |
| Role / Status / Entitlement | NUTRITIONIST; Premium observer where stated |
| Preconditions | Dedicated foodiemeter_api database and API available; isolate AI-04 fixtures. Ollama must be running only where the procedure requires live generation. |
| Test Data | Malformed JSON or unsupported ingredient tag |
| Procedure | 1. Record the baseline state and prepare only AI-04 test fixtures. 2. Use the stated actor and route or Expo screen. 3. Mock malformed JSON or invalid tags from Ollama. 4. Inspect the UI response, HTTP status and relevant database rows. 5. Capture redacted evidence and compare with the expected result. |
| Expected Result | Job fails and no unreviewed candidate is made visible to users. |
| Source Acceptance Statement | The scenario passes only if the expected result occurs and unrelated records remain unchanged. |
| Actual Result | Not Run - tester to enter observed result, date and evidence. |
| Cleanup | Remove only data created for AI-04 after evidence capture; retain stable demo accounts and website data. |
| Implementation / Limitation Note | Execution status: Not Run. Manual or live-model evidence is still required. |

#### AI-05: Restart recovery

| Test Case ID | AI-05 |
| --- | --- |
| Requirement / Use Case | Persisted AiGenerationJob startup recovery |
| Priority / Source Status | P1 ¦ Code path present |
| Objective | Verify Foodie Meter handles restart recovery according to role, tier and data ownership rules. |
| Test Account(s) | fm.test.ai05@example.com (disposable; create when needed) |
| Role / Status / Entitlement | NUTRITIONIST; Premium observer where stated |
| Preconditions | Dedicated foodiemeter_api database and API available; isolate AI-05 fixtures. Ollama must be running only where the procedure requires live generation. |
| Test Data | FM-AI-05 disposable fixture |
| Procedure | 1. Record the baseline state and prepare only AI-05 test fixtures. 2. Use the stated actor and route or Expo screen. 3. Interrupt the API during a pending or running job; restart it. 4. Inspect the UI response, HTTP status and relevant database rows. 5. Capture redacted evidence and compare with the expected result. |
| Expected Result | Interrupted job is marked FAILED and can be replaced with a new job. |
| Source Acceptance Statement | The scenario passes only if the expected result occurs and unrelated records remain unchanged. |
| Actual Result | Not Run - tester to enter observed result, date and evidence. |
| Cleanup | Remove only data created for AI-05 after evidence capture; retain stable demo accounts and website data. |
| Implementation / Limitation Note | Execution status: Not Run. Manual or live-model evidence is still required. |

### 1.4.6 Nutritionist Review (4 cases)

Execute these cases in the listed order. Stop dependent work after a blocking P0 failure.

#### REV-01: Pending is hidden

| Test Case ID | REV-01 |
| --- | --- |
| Requirement / Use Case | GET /api/recommendations with pending candidate |
| Priority / Source Status | P0 ¦ Code path present |
| Objective | Verify Foodie Meter handles pending is hidden according to role, tier and data ownership rules. |
| Test Account(s) | fm.test.rev01@example.com (disposable; create when needed) |
| Role / Status / Entitlement | NUTRITIONIST; Premium observer where stated |
| Preconditions | Dedicated foodiemeter_api database and API available; isolate REV-01 fixtures. Ollama must be running only where the procedure requires live generation. |
| Test Data | FM-REV-01 disposable fixture |
| Procedure | 1. Record the baseline state and prepare only REV-01 test fixtures. 2. Use the stated actor and route or Expo screen. 3. Generate a candidate and request Premium recommendations before review. 4. Inspect the UI response, HTTP status and relevant database rows. 5. Capture redacted evidence and compare with the expected result. |
| Expected Result | Pending meal does not appear in recommendation results. |
| Source Acceptance Statement | The scenario passes only if the expected result occurs and unrelated records remain unchanged. |
| Actual Result | Not Run - tester to enter observed result, date and evidence. |
| Cleanup | Remove only data created for REV-01 after evidence capture; retain stable demo accounts and website data. |
| Implementation / Limitation Note | Execution status: Not Run. Manual or live-model evidence is still required. |

#### REV-02: Nutrition verification gate

| Test Case ID | REV-02 |
| --- | --- |
| Requirement / Use Case | POST /api/ai-meals/:id/approve |
| Priority / Source Status | P0 ¦ Code path present |
| Objective | Verify Foodie Meter handles nutrition verification gate according to role, tier and data ownership rules. |
| Test Account(s) | fm.test.rev02@example.com (disposable; create when needed) |
| Role / Status / Entitlement | NUTRITIONIST; Premium observer where stated |
| Preconditions | Dedicated foodiemeter_api database and API available; isolate REV-02 fixtures. Ollama must be running only where the procedure requires live generation. |
| Test Data | Candidate missing serving, calories, macros or source |
| Procedure | 1. Record the baseline state and prepare only REV-02 test fixtures. 2. Use the stated actor and route or Expo screen. 3. Attempt approval without serving, calories, macros, or nutrition source. 4. Inspect the UI response, HTTP status and relevant database rows. 5. Capture redacted evidence and compare with the expected result. |
| Expected Result | Approval is rejected until required reviewed values are present. |
| Source Acceptance Statement | The scenario passes only if the expected result occurs and unrelated records remain unchanged. |
| Actual Result | Not Run - tester to enter observed result, date and evidence. |
| Cleanup | Remove only data created for REV-02 after evidence capture; retain stable demo accounts and website data. |
| Implementation / Limitation Note | Execution status: Not Run. Manual or live-model evidence is still required. |

#### REV-03: Approve and reject

| Test Case ID | REV-03 |
| --- | --- |
| Requirement / Use Case | PATCH /api/ai-meals/:id; approve; reject |
| Priority / Source Status | P1 ¦ Code path present |
| Objective | Verify Foodie Meter handles approve and reject according to role, tier and data ownership rules. |
| Test Account(s) | fm.test.rev03@example.com (disposable; create when needed) |
| Role / Status / Entitlement | NUTRITIONIST; Premium observer where stated |
| Preconditions | Dedicated foodiemeter_api database and API available; isolate REV-03 fixtures. Ollama must be running only where the procedure requires live generation. |
| Test Data | FM-REV-03 disposable fixture |
| Procedure | 1. Record the baseline state and prepare only REV-03 test fixtures. 2. Use the stated actor and route or Expo screen. 3. Edit ingredients and tags; approve one candidate and reject another. 4. Inspect the UI response, HTTP status and relevant database rows. 5. Capture redacted evidence and compare with the expected result. |
| Expected Result | Decisions, reviewer, and timestamps persist; rejected meal stays hidden. |
| Source Acceptance Statement | The scenario passes only if the expected result occurs and unrelated records remain unchanged. |
| Actual Result | Not Run - tester to enter observed result, date and evidence. |
| Cleanup | Remove only data created for REV-03 after evidence capture; retain stable demo accounts and website data. |
| Implementation / Limitation Note | Execution status: Not Run. Manual or live-model evidence is still required. |

#### REV-04: Edit after approval

| Test Case ID | REV-04 |
| --- | --- |
| Requirement / Use Case | PATCH approved /api/ai-meals/:id |
| Priority / Source Status | P0 ¦ Code path present |
| Objective | Verify Foodie Meter handles edit after approval according to role, tier and data ownership rules. |
| Test Account(s) | fm.test.rev04@example.com (disposable; create when needed) |
| Role / Status / Entitlement | NUTRITIONIST; Premium observer where stated |
| Preconditions | Dedicated foodiemeter_api database and API available; isolate REV-04 fixtures. Ollama must be running only where the procedure requires live generation. |
| Test Data | FM-REV-04 disposable fixture |
| Procedure | 1. Record the baseline state and prepare only REV-04 test fixtures. 2. Use the stated actor and route or Expo screen. 3. Edit an approved meal, then request recommendations. 4. Inspect the UI response, HTTP status and relevant database rows. 5. Capture redacted evidence and compare with the expected result. |
| Expected Result | Meal returns to PENDING and disappears until reapproved. |
| Source Acceptance Statement | The scenario passes only if the expected result occurs and unrelated records remain unchanged. |
| Actual Result | Not Run - tester to enter observed result, date and evidence. |
| Cleanup | Remove only data created for REV-04 after evidence capture; retain stable demo accounts and website data. |
| Implementation / Limitation Note | Execution status: Not Run. Manual or live-model evidence is still required. |

### 1.4.7 Premium Recommendations (5 cases)

Execute these cases in the listed order. Stop dependent work after a blocking P0 failure.

#### REC-01: Premium and goal gate

| Test Case ID | REC-01 |
| --- | --- |
| Requirement / Use Case | GET /api/recommendations?mealType=LUNCH |
| Priority / Source Status | P0 ¦ Code path present |
| Objective | Verify Foodie Meter handles premium and goal gate according to role, tier and data ownership rules. |
| Test Account(s) | fm.test.rec01@example.com (disposable; create when needed) |
| Role / Status / Entitlement | PREMIUM; Free and guest where stated |
| Preconditions | Dedicated foodiemeter_api database and API available; isolate REC-01 fixtures. Ollama must be running only where the procedure requires live generation. |
| Test Data | FM-REC-01 disposable fixture |
| Procedure | 1. Record the baseline state and prepare only REC-01 test fixtures. 2. Use the stated actor and route or Expo screen. 3. Request recommendations as guest, Free, and Premium user without a goal. 4. Inspect the UI response, HTTP status and relevant database rows. 5. Capture redacted evidence and compare with the expected result. |
| Expected Result | Responses are 401, 403, and no goal error respectively. |
| Source Acceptance Statement | The scenario passes only if the expected result occurs and unrelated records remain unchanged. |
| Actual Result | Not Run - tester to enter observed result, date and evidence. |
| Cleanup | Remove only data created for REC-01 after evidence capture; retain stable demo accounts and website data. |
| Implementation / Limitation Note | Execution status: Not Run. Manual or live-model evidence is still required. |

#### REC-02: Meal type and ranking

| Test Case ID | REC-02 |
| --- | --- |
| Requirement / Use Case | GET /api/recommendations?mealType=LUNCH |
| Priority / Source Status | P1 ¦ Code path present |
| Objective | Verify Foodie Meter handles meal type and ranking according to role, tier and data ownership rules. |
| Test Account(s) | fm.test.rec02@example.com (disposable; create when needed) |
| Role / Status / Entitlement | PREMIUM; Free and guest where stated |
| Preconditions | Dedicated foodiemeter_api database and API available; isolate REC-02 fixtures. Ollama must be running only where the procedure requires live generation. |
| Test Data | FM-REC-02 disposable fixture |
| Procedure | 1. Record the baseline state and prepare only REC-02 test fixtures. 2. Use the stated actor and route or Expo screen. 3. Approve several LUNCH meals with verified calories; request LUNCH. 4. Inspect the UI response, HTTP status and relevant database rows. 5. Capture redacted evidence and compare with the expected result. |
| Expected Result | Only approved LUNCH meals appear, ranked by fit to the goal share. |
| Source Acceptance Statement | The scenario passes only if the expected result occurs and unrelated records remain unchanged. |
| Actual Result | Not Run - tester to enter observed result, date and evidence. |
| Cleanup | Remove only data created for REC-02 after evidence capture; retain stable demo accounts and website data. |
| Implementation / Limitation Note | Execution status: Not Run. Manual or live-model evidence is still required. |

#### REC-03: Diet and exclusion filter

| Test Case ID | REC-03 |
| --- | --- |
| Requirement / Use Case | PUT /api/users/me; GET /api/recommendations |
| Priority / Source Status | P0 ¦ Code path present |
| Objective | Verify Foodie Meter handles diet and exclusion filter according to role, tier and data ownership rules. |
| Test Account(s) | fm.test.rec03@example.com (disposable; create when needed) |
| Role / Status / Entitlement | PREMIUM; Free and guest where stated |
| Preconditions | Dedicated foodiemeter_api database and API available; isolate REC-03 fixtures. Ollama must be running only where the procedure requires live generation. |
| Test Data | VEGAN profile, PEANUTS exclusion, approved conflicting meals |
| Procedure | 1. Record the baseline state and prepare only REC-03 test fixtures. 2. Use the stated actor and route or Expo screen. 3. Set Vegan and exclude peanuts; approve matching and conflicting meals. 4. Inspect the UI response, HTTP status and relevant database rows. 5. Capture redacted evidence and compare with the expected result. |
| Expected Result | Conflicting reviewed tags are filtered; shown meals meet saved filters. |
| Source Acceptance Statement | The scenario passes only if the expected result occurs and unrelated records remain unchanged. |
| Actual Result | Not Run - tester to enter observed result, date and evidence. |
| Cleanup | Remove only data created for REC-03 after evidence capture; retain stable demo accounts and website data. |
| Implementation / Limitation Note | Execution status: Not Run. Manual or live-model evidence is still required. |

#### REC-04: Diary based remaining value

| Test Case ID | REC-04 |
| --- | --- |
| Requirement / Use Case | POST /api/calorie-intake; GET /api/recommendations |
| Priority / Source Status | P1 ¦ Code path present |
| Objective | Verify Foodie Meter handles diary based remaining value according to role, tier and data ownership rules. |
| Test Account(s) | fm.test.rec04@example.com (disposable; create when needed) |
| Role / Status / Entitlement | PREMIUM; Free and guest where stated |
| Preconditions | Dedicated foodiemeter_api database and API available; isolate REC-04 fixtures. Ollama must be running only where the procedure requires live generation. |
| Test Data | 2000 kcal goal and 300 kcal diary entry |
| Procedure | 1. Record the baseline state and prepare only REC-04 test fixtures. 2. Use the stated actor and route or Expo screen. 3. Log calories, then refresh the recommendation screen. 4. Inspect the UI response, HTTP status and relevant database rows. 5. Capture redacted evidence and compare with the expected result. |
| Expected Result | Remaining calories equal goal minus dated diary intake. |
| Source Acceptance Statement | The scenario passes only if the expected result occurs and unrelated records remain unchanged. |
| Actual Result | Not Run - tester to enter observed result, date and evidence. |
| Cleanup | Remove only data created for REC-04 after evidence capture; retain stable demo accounts and website data. |
| Implementation / Limitation Note | Execution status: Not Run. Manual or live-model evidence is still required. |

#### REC-05: Offline catalog access

| Test Case ID | REC-05 |
| --- | --- |
| Requirement / Use Case | GET /api/recommendations with Ollama offline |
| Priority / Source Status | P1 ¦ Code path present |
| Objective | Verify Foodie Meter handles offline catalog access according to role, tier and data ownership rules. |
| Test Account(s) | fm.test.rec05@example.com (disposable; create when needed) |
| Role / Status / Entitlement | PREMIUM; Free and guest where stated |
| Preconditions | Dedicated foodiemeter_api database and API available; isolate REC-05 fixtures. Ollama must be running only where the procedure requires live generation. |
| Test Data | FM-REC-05 disposable fixture |
| Procedure | 1. Record the baseline state and prepare only REC-05 test fixtures. 2. Use the stated actor and route or Expo screen. 3. Approve a meal, stop Ollama, then request recommendations. 4. Inspect the UI response, HTTP status and relevant database rows. 5. Capture redacted evidence and compare with the expected result. |
| Expected Result | Stored approved meal still loads without waiting for the model. |
| Source Acceptance Statement | The scenario passes only if the expected result occurs and unrelated records remain unchanged. |
| Actual Result | Not Run - tester to enter observed result, date and evidence. |
| Cleanup | Remove only data created for REC-05 after evidence capture; retain stable demo accounts and website data. |
| Implementation / Limitation Note | Execution status: Not Run. Manual or live-model evidence is still required. |

### 1.4.8 Usability Safety and Acceptance (3 cases)

Execute these cases in the listed order. Stop dependent work after a blocking P0 failure.

#### UX-01: Loading and empty states

| Test Case ID | UX-01 |
| --- | --- |
| Requirement / Use Case | Expo review and recommendation screens |
| Priority / Source Status | P2 ¦ Code path present |
| Objective | Verify Foodie Meter handles loading and empty states according to role, tier and data ownership rules. |
| Test Account(s) | fm.test.ux01@example.com (disposable; create when needed) |
| Role / Status / Entitlement | PREMIUM and NUTRITIONIST |
| Preconditions | Dedicated foodiemeter_api database and API available; isolate UX-01 fixtures. Ollama must be running only where the procedure requires live generation. |
| Test Data | FM-UX-01 disposable fixture |
| Procedure | 1. Record the baseline state and prepare only UX-01 test fixtures. 2. Use the stated actor and route or Expo screen. 3. Open recommendation and review screens with slow or empty data. 4. Inspect the UI response, HTTP status and relevant database rows. 5. Capture redacted evidence and compare with the expected result. |
| Expected Result | Loading, empty, and failure messages are understandable. |
| Source Acceptance Statement | The scenario passes only if the expected result occurs and unrelated records remain unchanged. |
| Actual Result | Not Run - tester to enter observed result, date and evidence. |
| Cleanup | Remove only data created for UX-01 after evidence capture; retain stable demo accounts and website data. |
| Implementation / Limitation Note | Execution status: Not Run. Manual or live-model evidence is still required. |

#### SAFE-01: General wellness wording

| Test Case ID | SAFE-01 |
| --- | --- |
| Requirement / Use Case | Expo recommendation and recipe detail screens |
| Priority / Source Status | P0 ¦ Code path present |
| Objective | Verify Foodie Meter handles general wellness wording according to role, tier and data ownership rules. |
| Test Account(s) | fm.test.safe01@example.com (disposable; create when needed) |
| Role / Status / Entitlement | PREMIUM and NUTRITIONIST |
| Preconditions | Dedicated foodiemeter_api database and API available; isolate SAFE-01 fixtures. Ollama must be running only where the procedure requires live generation. |
| Test Data | FM-SAFE-01 disposable fixture |
| Procedure | 1. Record the baseline state and prepare only SAFE-01 test fixtures. 2. Use the stated actor and route or Expo screen. 3. Inspect candidate and recommendation screens and recipe detail. 4. Inspect the UI response, HTTP status and relevant database rows. 5. Capture redacted evidence and compare with the expected result. |
| Expected Result | Ingredients and verified nutrition are shown without allergy safe or medical claims. |
| Source Acceptance Statement | The scenario passes only if the expected result occurs and unrelated records remain unchanged. |
| Actual Result | Not Run - tester to enter observed result, date and evidence. |
| Cleanup | Remove only data created for SAFE-01 after evidence capture; retain stable demo accounts and website data. |
| Implementation / Limitation Note | Execution status: Not Run. Manual or live-model evidence is still required. |

#### E2E-01: Complete role journey

| Test Case ID | E2E-01 |
| --- | --- |
| Requirement / Use Case | Nutritionist review to Premium recommendation journey |
| Priority / Source Status | P0 ¦ Code path present |
| Objective | Verify Foodie Meter handles complete role journey according to role, tier and data ownership rules. |
| Test Account(s) | fm.test.e2e01@example.com (disposable; create when needed) |
| Role / Status / Entitlement | NUTRITIONIST, PREMIUM and FREE |
| Preconditions | Dedicated foodiemeter_api database and API available; isolate E2E-01 fixtures. Ollama must be running only where the procedure requires live generation. |
| Test Data | One reviewed candidate and three role accounts |
| Procedure | 1. Record the baseline state and prepare only E2E-01 test fixtures. 2. Use the stated actor and route or Expo screen. 3. Nutritionist generates and approves; Premium sets goal and sees meal; Free requests it. 4. Inspect the UI response, HTTP status and relevant database rows. 5. Capture redacted evidence and compare with the expected result. |
| Expected Result | Approved meal appears only for Premium and Free receives 403. |
| Source Acceptance Statement | The scenario passes only if the expected result occurs and unrelated records remain unchanged. |
| Actual Result | Not Run - tester to enter observed result, date and evidence. |
| Cleanup | Remove only data created for E2E-01 after evidence capture; retain stable demo accounts and website data. |
| Implementation / Limitation Note | Execution status: Not Run. Manual or live-model evidence is still required. |

## 1.5 Status and Defect Definitions

| Not Run | No manual execution or evidence yet. |
| --- | --- |
| Pass | Expected result confirmed with evidence. |
| Fail | Observed result differs; log and link a defect. |
| Blocked | Prerequisite unavailable, such as Ollama or device access. |
| Partial | Only a documented subset was completed. |
| Deferred | Approved postponement with reason, risk and target date. |

## 1.6 Handover and Evidence Checklist

- Repository commit and startup instructions are recorded.

- Prisma migration status for foodiemeter_api is saved.

- Expo test device and API address are recorded.

- Disposable Free, Premium and nutritionist accounts are available without sharing passwords.

- Ollama model and version are recorded for live generation evidence.

- Known deferred WBS items remain outside acceptance for this release.

- Execution summary reports Pass, Fail, Blocked, Partial, Deferred and Not Run by priority.

- Every failure links to a defect and every fix links to a retest.

- Only case-created fixtures are removed after testing.